## Slide 1
DataMastery
AGILE & AI GOVERNANCE
When Your Sprint Produces AI Outputs
Scrum Masters are the last line of practical governance for AI-generated artefacts — here's how to own it, ceremony by ceremony
Vinnie Kura · Data Mastery · datamastery.com.au
April 2026

## Slide 2
AI Artefacts Are Already in Your Sprint
2
Data Mastery · datamastery.com.au
© 2026 Vinnie Kura
KEY INSIGHT
The framework was never designed for this. But someone has to fill the gap.
AI-generated outputs are flowing into backlogs and decision points right now — with no governance layer to catch them.
LLMs drafting user stories before the PO speaks
Predictive models shaping velocity forecasts and priorities
AI tools synthesising retrospective themes automatically
Sprint review summaries auto-generated from meeting transcripts
Standard Scrum has no ceremony or DoD clause for any of this
Notes: We're not talking about AI arriving someday — these outputs are landing in Confluence pages and backlogs today. The challenge is that they look like productivity, so teams accept them without scrutiny. This session gives Scrum Masters a practical, ceremony-by-ceremony response.

## Slide 3
This Is a Delivery Problem, Not Just a Data Problem
3
Data Mastery · datamastery.com.au
© 2026 Vinnie Kura
3
Sprints
Before a team noticed AI stories consistently underrepresented a key user segment
0
DoD Clauses
In standard Scrum that address story provenance or model bias
1
Role
Accountable for process integrity — the Scrum Master
Notes: The real cost of ungoverned AI artefacts isn't ethical in the abstract — it's three wasted sprints building for the wrong user segment. Process integrity is already the Scrum Master's domain, which makes this a natural extension of the role rather than a new burden. That's the reframe executives need to hear.

## Slide 4
The Scrum Master as Practical Governance Owner
4
Data Mastery · datamastery.com.au
© 2026 Vinnie Kura
What AI Governance Looks Like Elsewhere
What It Looks Like for Scrum Masters
IT policy documents nobody reads mid-sprint
Retrospective audits after damage is done
Centralised review gates that slow delivery
Abstract principles without ceremony hooks
Verbal provenance checks at Planning
Human-in-the-loop habits at Daily Scrum
Bias flags embedded in Review conversation
Auditability built into the Definition of Done
Notes: The Scrum Master advantage is proximity — they're inside every ceremony where AI outputs make their first appearance. Centralised governance can't catch a biased user story before it enters a sprint; the Scrum Master can. This slide positions the role as the right intervention point, not just a willing volunteer.

## Slide 5
Sprint Planning: Declare the Source
5
Data Mastery · datamastery.com.au
© 2026 Vinnie Kura
1
Where did this come from?
Name the tool, data source, prompt version, or model used to generate the artefact
2
Has a human evaluated it?
Not just read — actively assessed whether it reflects the right user need and context
3
What can't this output tell us?
Identify the blind spots: analytics-driven stories miss user emotion, not just behaviour
Notes: This doesn't need to be a formal checklist or add significant time — a brief verbal provenance statement becomes a habit within two or three sprints. The goal is to make the team conscious that AI-generated stories are hypotheses about user needs, not confirmed requirements. Bridge to the next slide: once stories are in-flight, the Daily Scrum is where model influence on decisions needs monitoring.

## Slide 6
Daily Scrum: Don't Report to the Machine
6
Data Mastery · datamastery.com.au
© 2026 Vinnie Kura
“
When a team member says 'the tool shows us at risk' without questioning whether the model's assessment matches what the team actually knows — that's the moment governance failed.
— Practical AI Governance for Scrum Masters
Notes: The Daily Scrum is at risk of becoming a performance for the AI dashboard rather than a genuine team conversation. Scrum Masters should listen for passive deference to model outputs — 'the forecast says,' 'the tool flagged' — and redirect toward human judgement. The question to ask: what do we know today that the model doesn't? That single habit preserves the ceremony's value.

## Slide 7
Sprint Review: Name What the AI Didn't See
7
Data Mastery · datamastery.com.au
© 2026 Vinnie Kura
KEY INSIGHT
The Review isn't a readout of what the AI observed. It's a human accountability moment.
Review is where AI-synthesised summaries are most likely to shape stakeholder perception — and most likely to go unchallenged.
Auto-generated summaries flatten nuance and disagreement
Stakeholders may accept AI narrative over team's lived experience
Model-ranked priorities embed historical bias into roadmap conversation
Scrum Master's role: surface what the summary omitted
Ask: 'What did this sprint teach us that isn't in the report?'
Document human overrides of AI recommendations explicitly
Notes: When an AI tool generates a sprint review summary, it optimises for coherence, not completeness — it will smooth over the tension between the PO and a key stakeholder, or omit the edge case that actually matters most. Scrum Masters should treat auto-generated summaries as a first draft requiring human editorial review, not a finished output. This bridges directly into how the retrospective handles AI-synthesised insights.

## Slide 8
Retrospective: Govern the Insight Engine
8
Data Mastery · datamastery.com.au
© 2026 Vinnie Kura
Risks of Unreviewed AI Synthesis
Governance Additions That Help
Minority perspectives get statistically averaged out
Recurring themes amplified over emerging signals
Team loses ownership of its own improvement narrative
Psychological safety undermined if comments feel monitored
Review AI themes before presenting to team
Ask: 'What's missing from this synthesis?'
Preserve verbatim team language alongside AI summary
Rotate facilitation away from AI tools periodically
Notes: Retrospectives work because people believe their voice shapes what changes next sprint. When an AI tool synthesises themes, there's a real risk that team members stop speaking candidly — either because they assume the machine is filtering them, or because they see their nuanced point collapsed into a generic category. Scrum Masters should validate AI-synthesised themes against their own facilitation notes before the session begins.

## Slide 9
Rewriting the Definition of Done for AI Outputs
9
Data Mastery · datamastery.com.au
© 2026 Vinnie Kura
1
Provenance Recorded
Tool name, model version, and data source logged for every AI-generated story or decision input
2
Human Review Confirmed
A named team member has evaluated the artefact against actual user context, not just formatting
3
Bias Check Attempted
Team has asked what user segments, scenarios, or edge cases the AI output may have missed
4
Audit Trail Exists
If challenged in six months, the team can explain why this output was trusted and acted upon
Notes: These four clauses can be added to an existing DoD in a single retrospective action item — they don't require a new tool or a policy sign-off. The provenance and audit trail clauses are especially relevant for APS teams where public accountability and ministerial scrutiny are real scenarios. Moving from 'it looked right' to 'we can show our reasoning' is the shift these clauses drive.

## Slide 10
The Three Failure Modes to Watch For
10
Data Mastery · datamastery.com.au
© 2026 Vinnie Kura
Automation Bias
Over-trusting AI outputs
Team stops questioning because the tool 'seems to know what it's doing'
Provenance Drift
Lost source trail
Artefacts copied, reformatted, and separated from their AI origin within days
Accountability Gaps
No named human owner
When something goes wrong, nobody can say who validated the AI output
Notes: Automation bias is the most insidious because it's invisible — teams don't notice they've stopped questioning AI outputs, they just feel more efficient. Provenance drift happens fastest in high-velocity sprints where copied Confluence pages lose their edit history. Accountability gaps become critical the moment a stakeholder or auditor asks 'who approved this?' Scrum Masters are positioned to catch all three if they're watching for them.

## Slide 11
What Good Looks Like: A Governance Maturity Curve
11
Data Mastery · datamastery.com.au
© 2026 Vinnie Kura
1
Level 1 — Aware
Team can identify which sprint artefacts were AI-generated versus human-authored
2
Level 2 — Declared
Source declaration is a verbal habit in Planning; no AI story enters sprint without provenance
3
Level 3 — Embedded
DoD includes provenance, human review, and bias check clauses; applied consistently
4
Level 4 — Auditable
Full trace from AI input to delivery decision available on request; Scrum Master owns the log
Notes: The maturity curve gives Scrum Masters a way to have a forward-looking conversation with their organisation rather than a defensive one about current gaps. Starting at Level 1 — simply being able to identify AI-generated artefacts — is achievable immediately and builds the awareness that makes subsequent levels possible. For APS executives, Level 4 maps directly to existing obligations around record-keeping and decision auditability.

## Slide 12
Starting This Sprint: Three Actions, Zero New Tools
12
Data Mastery · datamastery.com.au
© 2026 Vinnie Kura
KEY INSIGHT
The goal isn't perfection. It's making AI influence visible and human judgement explicit.
Governance doesn't require a project. These three habits can start in your next ceremony.
Add 'AI-generated?' as a tag in your backlog template today
Ask one provenance question aloud in next Sprint Planning
Draft two DoD clauses — provenance and human review — this retro
Name one person accountable for AI artefact review per sprint
At next Review, ask: 'What did the AI summary miss?'
Log one human override of an AI recommendation this week
Notes: The reason these actions work is that they cost almost nothing individually but compound into a governance culture within two to three sprints. Scrum Masters don't need executive sign-off to ask a provenance question or add a backlog tag — they can start unilaterally and bring the team along. The ask for leadership is to recognise this as a legitimate part of the Scrum Master role, not an overhead activity.

## Slide 13
The Scrum Master's New Accountability
13
Data Mastery · datamastery.com.au
© 2026 Vinnie Kura
“
The Scrum Master who governs AI artefacts isn't slowing delivery. They're making sure that what gets delivered can be trusted, traced, and defended — and that the team, not the model, owns the outcome.
— Practical AI Governance for Scrum Masters
Notes: This is the reframe for executives and Scrum Masters alike: AI governance in the sprint isn't a compliance tax on delivery — it's an extension of the quality and process integrity the Scrum Master has always been responsible for. Teams that build this habit now will be significantly better positioned as agentic AI becomes more autonomous and the stakes of ungoverned outputs rise. The question isn't whether to govern AI outputs; it's whether to govern them deliberately or reactively.

## Slide 14
Thank you.
When Your Sprint Produces AI Outputs
Get in touch
datamastery.com.au
vinnie.kura@gmail.com
LinkedIn: /in/vinniekura
Key takeaway
Embed lightweight governance into existing Scrum ceremonies to catch bias, ensure auditability, and protect delivery integrity without slowing teams down
Vinnie Kura · Data Mastery · datamastery.com.au